Town Meeting Manager

UI Redesign Plan

Meeting-Centric Interface Restructure

March 2026

6 Implementation Sessions

# Context

Phase 1 of Town Meeting Manager is complete. The app is logically sound but organized around data entities (boards, members, templates) rather than the primary workflow: managing meetings. Users must navigate 4–5 clicks to reach a meeting’s agenda, the home page is a town profile settings screen, and there is no visibility into what needs attention across all meetings.

This plan restructures the UI around the meeting lifecycle while keeping the underlying data model and routes intact where possible.

# Decisions Made

- Dashboard fate: Retire /dashboard as home; move town profile into /settings/town; /dashboard redirects to /settings/town

- Home page: New meeting-centric page at / and /home, sidebar label “Home”

- Action triggers: All 4 — in-progress meeting, open today, agenda overdue, minutes pending review

- Meetings page: Full 6-column Kanban (Draft | Noticed | Open | In Progress | Minutes Pending | Complete)

- Kanban interactivity: Draggable cards; transitions requiring additional data open a confirmation dialog on drop

- Complete column: Last 10, with “View all past meetings →” link

- Meeting detail: Horizontal step bar at top (Schedule → Agenda → Notice → Live → Minutes → Published)

- Board tabs: Reorder to Meetings | Members | Overview | Configure

- Board Configure tab: Link cards to /settings/meeting-notices?board=X and /settings/minutes-workflow?board=X

- Settings: Sidebar sub-nav layout (Town Profile | Meeting Notices | Minutes Workflow | Notifications)

- Sidebar live indicator: Pulsing badge on Meetings nav item when a meeting is open/in_progress today

- Upcoming window: 30 days on home page

# Implementation Sessions

## Session UI.01 — Navigation Foundation

Scope: Sidebar, routing redirects, live indicator

### Files to Modify

- RootLayout.tsx — rename “Dashboard” → “Home”, change link from /dashboard to /, add live meeting indicator badge

- home.tsx — change redirect from /dashboard to /home

- routes.ts — add /home route, add /settings/town route

### Live Indicator Logic

- Query meetings by town filtered to today’s date + status open or in_progress

- If any results: show pulsing red dot on the Meetings sidebar item

- Sidebar item tooltip shows “1 meeting in progress” on hover

### Redirect Changes

- / → /home (new home page)

- /dashboard → /settings/town (via clientLoader redirect)

## Session UI.02 — New Home Page (/home)

Scope: Build the meeting-centric home page

### Page Structure

[Active Meeting Card]      ← only if status = open/in_progress today

[Needs Action section]     ← cards for meetings requiring attention

[Upcoming section]         ← next 30 days, sorted by date

[Schedule Meeting button]  ← top-right header, if A1 permission

### Needs Action Triggers

- In-progress now: status = open or in_progress, date = today

- Open today: status = noticed or open, date = today

- Agenda + notice deadline: status = draft, meeting date within 7 days or notice deadline within 2 days

- Minutes pending: status = adjourned or minutes_draft, or minutes doc in draft/review

### Active Meeting Card

- Top of page, full-width, red/orange accent border

- Board name, meeting title, time elapsed

- “Go to Live Meeting →” button

### Needs Action Cards

- Grid layout, up to 6 items

- Each shows: board name, meeting title, date, reason text, primary action button

### Upcoming List

- Simple table: Date | Board | Type | Status badge | Next Action button

- Next 30 days, sorted ascending

### ProgressChecklist

- Move from dashboard to a dismissible setup banner at top of home page

- Only show if checklist is incomplete

## Session UI.03 — Settings Restructure + Town Profile

Scope: Settings layout with sidebar sub-nav; move town profile out of /dashboard

### New Route: /settings/town

- Extract accordion content from dashboard.tsx (TownSettingsEditor, MeetingDefaultsEditor, MeetingRolesEditor, TownSealUpload, RetentionPolicyModal)

- Same queries: towns.detail(townId), boards.byTown(townId)

- Remove welcome banner and quick tour (those stay on home page)

- Page title: “Town Profile & Settings”

### Settings Layout

┌─────────────┬────────────────────────────────────┐

│  Settings  │  <Outlet /> content area          │

│  ───────  │                                    │

│  Town      │  Active sub-page renders here      │

│  Notices   │                                    │

│  Minutes   │                                    │

│  Notif.    │                                    │

└─────────────┴────────────────────────────────────┘

### Route Changes

- /settings/town → settings.town.tsx (child of settings layout)

- /settings index → redirect to /settings/town

- /dashboard → redirect to /settings/town (retire as home page)

### Board Configure Tab Update

- Remove inline NoticeTemplateEditor and MinutesWorkflowEditor

- Replace with link cards showing status + navigation to /settings/meeting-notices?board={boardId}

- Support ?board= query param on settings pages for scroll-to/highlight

## Session UI.04 — Meetings Kanban Board

Scope: Rebuild /meetings as a 6-column Kanban

### Columns

| # | Column | Includes Statuses | Card Count |
| --- | --- | --- | --- |
| 1 | Draft | draft | All |
| 2 | Noticed | noticed | All |
| 3 | Open | open | All |
| 4 | In Progress | in_progress | All |
| 5 | Minutes Pending | adjourned, minutes_draft, minutes_review | All |
| 6 | Complete | approved, published | Last 10 |

### Card Design

┌──────────────────────────┐

│ Planning Board           │  ← board name

│ Regular Meeting          │  ← meeting title (link)

│ Mar 22, 2026             │  ← date

│ ─────────────────────── │

│ [Primary Action Button]  │  ← context-sensitive

└──────────────────────────┘

### Primary Action Buttons by Column

- Draft: “Edit Agenda” → /meetings/:id/agenda

- Noticed: “Start Meeting” → opens MeetingStartFlow dialog

- Open: “Run Meeting” → /meetings/:id/live

- In Progress: “Rejoin Meeting” → /meetings/:id/live

- Minutes Pending: “Review Minutes” → /meetings/:id/minutes

- Complete: “View” → /meetings/:id

### Drag-and-Drop Behavior

- Cards are draggable between adjacent columns only (no skipping stages)

- Draft → Noticed: “Mark as Noticed?” confirmation dialog

- Noticed → Open: “Open this meeting for attendance?” confirmation

- Open → In Progress: navigates to live meeting (can’t just change status)

- In Progress → Minutes Pending: adjournment confirmation dialog

- Minutes Pending → Complete: not draggable (requires full approval workflow)

- On cancel, card snaps back to original column

### Additional Features

- Full-width horizontal scroll on narrow viewports

- “Schedule Meeting” button in page header (A1 permission gated)

- Board filter dropdown to filter all columns by board

- Complete column: max 10 cards with “View all past meetings →” link

## Session UI.05 — Meeting Detail Timeline

Scope: Add horizontal step bar to /meetings/:meetingId

### Timeline Steps

| Step | Complete When | Current When |
| --- | --- | --- |
| Schedule | Always complete | status = draft (first step) |
| Agenda | agenda_status = published OR any item exists | status = draft with no items |
| Notice | status is noticed, open, in_progress, etc. | status = draft with items |
| Live | status is adjourned, minutes_draft, etc. | status = noticed or open |
| Minutes | minutes doc status = approved or published | status = adjourned or minutes_draft |
| Published | minutes doc status = published | minutes doc status = approved |

### Visual Design

● ─── ● ─── ◉ ─── ○ ─── ○ ─── ○

Sched  Agenda  Notice  Live  Minutes  Published

↑ current step

- Filled circle (●): complete (green)

- Active circle (◉): current step (primary color + ring)

- Empty circle (○): future (gray)

- Connecting lines: green for completed segments, gray for pending

### Primary Action Area

- Left: current step label + description

- Right: primary CTA button (e.g., “Edit Agenda →”, “Generate Notice →”)

- Notice deadline warning inline if applicable

- Placed between the page title and the 2-column info cards

## Session UI.06 — Board Detail Tab Refactor

Scope: Reorder tabs, rename Settings → Configure, replace inline editors with link cards

### Tab Changes

| Before | After |
| --- | --- |
| Overview ¦ Members ¦ Meetings ¦ Templates ¦ Settings | Meetings ¦ Members ¦ Overview ¦ Configure |

### Configure Tab Content

┌─────────────────────────────────────────────┐

│ Notice Templates                            │

│ Status: Configured ✓  (or Not configured ⚠)│

│ [3 content blocks configured]               │

│                  [Edit Notice Template →]   │

└─────────────────────────────────────────────┘

┌─────────────────────────────────────────────┐

│ Minutes Workflow                            │

│ Status: Using town defaults                 │

│ [Approval window: 7 days before meeting]    │

│                   [Edit Minutes Workflow →] │

└─────────────────────────────────────────────┘

┌─────────────────────────────────────────────┐

│ Agenda Templates                            │

│ [Link to /boards/:id/templates]             │

└─────────────────────────────────────────────┘

### Overview Tab Enhancement

- Add key stats as a horizontal strip above the tabs (always visible)

- Board type badge | Active members count | Quorum requirement | Formality level

# Phasing / Order of Execution

Sessions should be implemented in order since later sessions depend on earlier ones:

- UI.01 — Navigation foundation (routing prerequisite for everything)

- UI.02 — New Home page (depends on UI.01 routing)

- UI.03 — Settings restructure (move dashboard content; UI.01 routing needed)

- UI.04 — Meetings Kanban (independent but builds on UI.01 nav)

- UI.05 — Meeting detail timeline (independent)

- UI.06 — Board tab refactor (depends on UI.03 for Configure tab links)

# Critical Files Reference

### Routes

- packages/web/src/routes.ts — route config

- packages/web/src/routes/home.tsx — new home page (create)

- packages/web/src/routes/dashboard.tsx — redirect to /settings/town

- packages/web/src/routes/meetings.tsx — full Kanban rebuild

- packages/web/src/routes/meetings.$meetingId.tsx — add timeline

- packages/web/src/routes/settings.tsx — convert to sub-nav layout

- packages/web/src/routes/settings.town.tsx — new (extract from dashboard)

- packages/web/src/routes/settings.meeting-notices.tsx — add ?board= param

- packages/web/src/routes/settings.minutes-workflow.tsx — add ?board= param

- packages/web/src/routes/boards.$boardId.tsx — tab refactor

### Components to Create

- MeetingWorkflowTimeline.tsx — horizontal step bar

- MeetingKanbanCard.tsx — draggable meeting card

- MeetingKanbanColumn.tsx — Kanban column container

- NeedsActionCard.tsx — home page action cards

- ActiveMeetingBanner.tsx — live meeting prominence card

### Components to Reuse

- meeting-labels.ts — status labels/colors

- CreateMeetingDialog.tsx — schedule meeting

- ProgressChecklist.tsx — move to home banner

- queryKeys.ts — all query keys

- notice-rules/ — getNoticeDeadline() for compliance

# Verification Plan

After each session:

- npx turbo run build — ensure full monorepo builds clean

- Run existing test suite: npx vitest run — no regressions

- Manual smoke test via preview:

  - Verify sidebar shows “Home” with correct active states

  - Verify live indicator appears/disappears correctly

  - Navigate through all new routes and confirm data loads

  - Confirm /dashboard redirects to /settings/town

  - Confirm drag-and-drop on Kanban works (UI.04)

  - Confirm timeline shows correct current step (UI.05)